PHISHIELD CYBER RISK SCANNER

Outstanding Items

Generated from OUTSTANDING.md

Last updated: 2026-05-16

Owner: SML Consulting (engineering) + Phishield UMA (ops)

Authoritative source for items pending across the scanner project.

Consolidates open items from gap analysis SCN-* entries, memory files,

and session-level decisions. Update this file whenever a new

outstanding item lands.

File pair:

OUTSTANDING.md (this file) is the live working version — edit here.

OUTSTANDING.docx is a polished read-only snapshot for easy reading.

Regenerate after each edit with py -3 tooling/generate_outstanding_docx.py

(from the security_scanner/ directory). The script applies Phishield

branding and formats tables for printable / shareable output.

— — —

1. Hosting / infrastructure

| Item | Status | Owner | Target date |
| --- | --- | --- | --- |
| Cloudflare / Hetzner proxy for `phishield.com/scanner-info` | Pending hosting-company action | Hosting team | Tuesday 2026-05-19 (WordPress → HTML cutover). Handoff doc at docs/scanner_info_proxy_setup.md. Options: static copy (simplest), nginx reverse-proxy (cleanest), Cloudflare layer (long-term). |
| User-Agent flip back to canonical `phishield.com/scanner-info` | Blocked by proxy above | Engineering | After hosting team confirms phishield.com/scanner-info returns 200. Single-line change in http_client.py USER_AGENT constant. |
| GCP / Vertex AI migration of scanner backend | Future | Phishield ops + engineering | No fixed date. Adds protected environment + LLM-augmented analysis. When this lands: re-run scanner-info IP-range description; update User-Agent host; migrate scans.db from SQLite-on-Render to Cloud SQL Postgres. |
| Eventual move to Hetzner self-hosted | Future-future | TBD | After GCP/Vertex experience accumulated. |

2. External API budget (Phase 2 unblockers)

| API | Current tier | Required tier for 4,000-cohort | Estimated monthly cost | Action by |
| --- | --- | --- | --- | --- |
| Shodan | Free oss (0 query credits — confirmed via /api-info 2026-05-29) | Freelancer ($69/mo, 10,000 query credits) unlocks search + origin cert-search. One-time Membership (~$49, 100 credits/mo) is a low-volume stopgap. | ~$69/mo (≈R1,300) if per-IP vuln data stays on free InternetDB and only origin cert-search spends credits (~1 credit/scan). Higher only if per-IP /shodan/host/{ip} lookups are also moved to the paid API. | Before 1 July 2026 — also gates origin IP discovery (see §5, item 4c), which is a scanner-breaking RDP false-negative on CDN-fronted targets |
| SecurityTrails | Free (100/month; history endpoint works on current key — confirmed 2026-05-29, NOT paid-gated) | Paid tier for sustained usage | Similar order of magnitude | Before 1 July 2026 |
| VirusTotal | Free (4/min, 500/day) | No upgrade needed | — | n/a |
| IntelX | Trial expired 2026-04-08 | Pick alternative or remove from pipeline | Decision pending | Before 1 July 2026 |
| HIBP, Hudson Rock, OSV.dev | Free unlimited | No upgrade needed | — | n/a |

Shodan origin cert-search — how to make it live

Origin IP discovery (origin_discovery.py) is already wired and deployed.

It works in two stages and the paid stage **auto-activates the moment a paid

key is in place — no code change or redeploy of logic is needed**:

Free stage (live now): /shodan/host/count returns how many internet

hosts present the target's TLS certificate. Surfaced in the report as the

"Origin IP Discovery" card. When that count exceeds the origins we confirm

via DNS history, the report flags a likely undiscovered exposed origin.

Paid stage (pending key): /shodan/host/search returns the actual

origin IPs. On the free oss plan it returns HTTP 403 and we fall back to

count-only. On a paid plan it returns the IPs, which are then TLS-cert

verified and scanned like any other origin.

Go-live steps:

Buy a Shodan plan — Freelancer ($69/mo) recommended (10,000 query

credits/mo); or one-time Membership (~$49) for low volume. Buy it on

the Shodan account whose API key is already set in Render (so credits

attach to that key), or buy on a new account and update the key in step 2.

Set / confirm SHODAN_API_KEY in the Render environment for the scanner

service (Render → service → Environment). No code change required.

(Optional) verify with GET https://api.shodan.io/api-info?key=... —

query_credits should be > 0 and plan should read dev/member/etc.,

not oss.

Next scan of a CDN-fronted domain will retrieve + verify + scan the real

origin IPs automatically; the "Origin IP Discovery" card switches from a

count-only hint to listing the verified origins.

Budget note: keep per-IP vulnerability data on the free InternetDB path

(current default) so Shodan credits are spent only on the ~1-credit-per-scan

cert-search. Moving /shodan/host/{ip} per-IP lookups onto the paid API is

the larger credit consumer (~1 credit per discovered IP per scan) and is a

separate decision.

3. Peer benchmarking rollout (SCN-028)

| Phase | Status | Start date | Source tag |
| --- | --- | --- | --- |
| Phase 1 — public reference seed pool | Live (bi-weekly via tooling/benchmark_runner.py) | 2026-05-16 onwards | benchmark_pool |
| Phase 2 — lower-tier-upsell cohort (~4,000 clients) | Pending | 1 July 2026 → ~Feb 2027 (6-9 months at ~25-30/day) | lower_tier_upsell |
| Phase 3 — broker opt-in via scan form checkbox | Future | When opt-in plumbing is added; no fixed date | client_optin |

Phase 2 prerequisites (must complete before 1 July):

[ ] Export 4,000-client list to CSV (domain, industry, sub_industry, annual_revenue_zar columns)

[ ] API tier upgrades (see section 2)

[ ] Daily cron / Render scheduled job invoking py -3 tooling/benchmark_runner.py --source lower_tier_upsell --input-csv ... --limit 25

[ ] Phase 2 upsell workflow definition (how to deliver PDFs to brokers / clients)

4. Deferred-to-continuous-monitoring track (SCN-026)

| Item | Status |
| --- | --- |
| Probe-cache SQLite-backed implementation | Interface defined in http_client.ProbeCache; default _NullProbeCache no-op. Real implementation lands with continuous-monitoring scheduler. |
| Continuous-monitoring scheduler | Open. Estimated 3-4 week build. Requires probe cache + per-tenant scheduling + delta-finding detection + alert-on-change pipeline. |

5. Open accuracy items (gap analysis roadmap)

Carried over from v9 / v10 gap analyses. Not blocking but worth flagging:

| Phase | Item | Status |
| --- | --- | --- |
| 4b | CMS admin path detection (dynamic from tech stack) | Open |
| 4c | CDN origin IP leakage / origin discovery | Partial — implemented (`origin_discovery.py`, 2026-05-29): SecurityTrails historical-DNS candidates + TLS cert-match verification live; verified origins scanned, candidates surfaced. Free Shodan cert-host count hint live. Full Shodan cert-search IP retrieval pending paid key (see §2 go-live). Also: RDP exposure now reconciled across all discovered IPs, not just the apex (was a false-negative on CDN-fronted targets). |
| 4d | MFA presence on VPN login pages | Open |
| 4e | WAF rate limiting / bot protection detection | Open |
| 4f | DNSSEC validation chain | Open |
| 4h | Exploit Window narrative enhancement | Open |
| 5a | Bug bounty programme detection (HackerOne / Bugcrowd) | Open |
| 5f | retire.js CVE cross-reference | Open |
| 5i-T1 | AI Threat Readiness Tier 1 (externally observable) | Glasswing done; rest open |
| 5i-T2 | AI Threat Readiness Tier 2 (self-reported) | Open |

6. Architectural follow-ups (low priority)

| Item | Status |
| --- | --- |
| Refactor remaining checkers through HTTP singleton | privacy_compliance, info_disclosure, exposed_admin done. payment_security, vpn_remote, security_policy, fraudulent_domains, and single-request checkers (SSL, WAF, etc.) still use direct requests.get. WAF tracker only sees burst probers; widening this gives full WAF visibility. ~3 hrs work, low risk. |
| Enforcement-discount % calibration per regulator | Statutory maxima used everywhere in cat stack. Expected-loss view uses heuristic. Compliance officer should set per-regulator discount %. |
| Civil exposure quantification (POPIA s99 / common-law delict) | Currently qualitative disclosure only. Quantification requires internal-contract data. |
| Tail recalibration with empirical SA cat data | 5× PERT upper bound on mc_total_breach is conservative. Calibrate against SABRIC + CISA + IBM SA-specific incident-type data when available. |
| WAF coverage-loading constant calibration (SCN-029) | K_TAIL=1.20 in _calculate_zar sets how aggressively the catastrophe tail widens per unit of lost scan coverage. Heuristic — calibrate against rescan deltas (blinded scan vs allow-listed rescan of the same target) once continuous monitoring provides paired observations. Only the ZAR path is loaded; the dead USD path is not. |
| Bias correction on lower_tier_upsell benchmark cohort | Cohort may not be SA median; pool composition disclosed in report. Future: source-class weighting in percentile calculation. |
| GPD tail fit MLE upgrade (currently method-of-moments + pure numpy) | scipy.stats.genpareto provides MLE fit but adds dependency. Defer until scipy is acceptable on Render. |

7. Documentation / artifacts

| Item | Status |
| --- | --- |
| User Manual docx regeneration | py -3 generate_manual.py — now a thin orchestrator that assembles manual_parts/part1-6 (each build(doc)); writes Phishield_Cyber_Risk_Scanner_User_Manual.docx. Edit content in `manual_parts/` (not the orchestrator). Helpers live in manual_parts/helpers.py (aliased by top-level manual_helpers.py); part1 uses set_helpers() injection, parts 2-6 import directly. The pre-2026-05-18 monolith is retired but preserved in git history (commit before the cutover) if ever needed. |
| Gap Analysis v10 regeneration | Auto-regenerated via node generators/gen_gap_v10.cjs (or root gen_gap_v10.cjs if not moved). Outputs to main project path: C:/.../security_scanner/Phishield_Scanner_Gap_Analysis_v10.docx |
| FAIR Model Gap Analysis (legacy) | generators/generate_gap_analysis.cjs produces Phishield_FAIR_Model_Gap_Analysis.docx. Pre-v10 artifact; check if still needed before next regeneration |
| Sensitivity analysis docs | tooling/sensitivity/sensitivity_analysis*.py + JSONs + generators/gen_sensitivity_doc.cjs. Pre-v10 calibration analysis; verify relevance before next regeneration |
| Legacy gap analysis v6/v7/v8 docx | Archived at docs/archive/. Kept for historical reference; not regenerated |

8. Document quality rules (cross-project)

Hard rules for all client-facing PDF / docx outputs live in

C:\Users\sarel\.claude\projects\C--Users-sarel-Desktop-Sarel-Local-Only\memory\feedback_document_quality.md.

Audit every output against the 12 rules before regeneration. Pre-build

audit gate is rule #0.

— — —

How to use this file

Adding an outstanding item: append a row to the relevant section, note status / owner / target date

Closing an item: remove the row (don't strike through — keep the file tight)

Major architectural decisions: add a new section if a single line doesn't capture it

Periodic review: scan this file before any big planning session or commit